Project by CodeCruisers

Goals-

* Develop a modern functional website
  + User registration
  + User authentication
* Home, Register, Contact, Packages pages
* DB integration (MongoDB)

Objectives -

* Deliver by Dec 6
* Fully functional
* Esthetically pleasing
* Present to client in clear and concise manner
* Dynamic generation of certain pages based on content in DB and user interactions

Assumptions-

* Client will have or procure any software or hardware required
* Client will provide personnel for user acceptance and quality assurance testing
* User will only select one package to book at a time
* User base will access resource with up to date browsers

Contingencies-

* Procure hardware or software required, however will be considered out of budget subject to client approval
* CodeCruisers will perform or contract additional resources to perform the testing at an additional expense subject to client approval
* We move ability to select multiple packages to a separate phase
* Instruct users to upgrade to a modern(up to date) browser

Scope-

* Initially we will provide a 4 page website with a connector to a backend DB
* Website will utilize common frameworks and tools such as HTML 5, CSS, JavaScript (Node.js, Express, Bootstrap) and MongoDB integration.
* Minimal client training / Hand off

Out of Scope –

* Client desktop or mobile application
* Additional pages or functionality not listed above
* No data manipulation other than insert or retrieve functions incorporated into the base site

Slideshow

* Overall vision - 1 person
  + Phase 1
    - Goals
    - Objectives
    - Methodologies used
  + Cost estimates
* In Closing – 1 person
  + Scope
    - In scope
    - Out of scope items
  + Summation of technologies used
  + Assumptions
    - Contingencies

Have the ‘client’ use their phones to view the site during the demo as well